## Slide 1: Desarrollo de proyectos II
III - Stakeholder Engagement
Gómez Cervantes Jorge
Orozco García Juan Patricio
Septiembre 2022

## Slide 2: Topics
Stakeholder Education
Coaching Team members
Risk Attitudes and Tolerances
Stakeholder Identification and Analysis
Risk Roles and responsibilities

## Slide 3
Stakeholder Education
Coaching Team members
Risk Attitudes and Tolerances
Stakeholder Identification and Analysis
Risk Roles and responsibilities

## Slide 4: 1- Stakeholder Education.
One of the key role of a PM is educating the project team, stakeholders, and leadership as to the risk management.
Stakeholders education, awareness, engamente and support are criticial to succes factos for project risk management.
Stakeholders need to be educated as to:
  The project risk management approach, tools and techniques, and methodology that will be utilized on the project.
  Project risk communication, vehicles information, frequency and ownership.
  The allocation of contingency and management reserve funding.
  The ownership of decision relating to project risk management.
  Project risk management roles and responsibilities.

## Slide 5
Stakeholder Education
Coaching Team members
Risk Attitudes and Tolerances
Stakeholder Identification and Analysis
Risk Roles and responsibilities

## Slide 6: 2- Coaching Team Memebers
Team memebers need to be educated on project risk management approach, roles, responsibilities and expectation.
Group decision-making techniques
      Unanimity
      Majority
      Plurality
      Dictatorship

## Slide 7: Coaching Team Memebers
DACI MODEL
  A popular six-sigma tool that clarifies who has the aduthority to make decisions. DACI (Drivers, Approvers, Contributors, and Informed individuals.)
Drivers.
Approvers.
Contributors.
Informed individuals.

## Slide 8: Coaching Team Memebers
Group creativity techniques:
  The projecet manager is expected to leverage a number of different creativity techniques to identify thei risk of the projects, assess the impact of the riks, and determining the most appopiated response.
  Brainstorming
  Nominal Group Technique
  Delphi Technique

## Slide 9: Coaching Team Memebers
Group creativity techniques:
  Idea/Mind Mapping:
  Affinity Diagram

## Slide 10
Stakeholder Education
Coaching Team members
Risk Attitudes and Tolerances
Stakeholder Identification and Analysis
Risk Roles and responsibilities

## Slide 11: 3- Risk Attitude and Tolerances
Organizational and stakeholders risk attitude and risk tolerances must be explicitly identified and managed before and during the project.
Organizational Risk Culture
  Risk Tolerance
  Risk Attitudes
    Risk-Averse
    Risk-Tolerant
    Risk-Neutral
    Risk-Seeking

## Slide 12: Risk Attitude and Tolerances
Heuristic
  The availability heuristic
  The representative heuristic
  The anchoring and adjustment heuristic
  The confirmation trap heuristic
Cognitive Biase
  Optimism bias
  Loss Aversion
  Framing Effect
  Hindsight bias
  Strategic misrepresentation

## Slide 13
Stakeholder Education
Coaching Team members
Risk Attitudes and Tolerances
Stakeholder Identification and Analysis
Risk Roles and responsibilities

## Slide 14: 4- Stakeholder Identification and Analysis
Another task for the PM besides identifying the project stakeholders, it's to identify, analize and understand their influence over and involvement with the project.
  Power/interest grid
  Power/influence grid
  Influence/Impact grid
  Silence model

## Slide 15
Stakeholder Education
Coaching Team members
Risk Attitudes and Tolerances
Stakeholder Identification and Analysis
Risk Roles and responsibilities

## Slide 16: 5- Risk Roles and Responsibilities
For the success of project risk management is importat that roles and responsibilities are identified. Agreed upon, documented and managed in early project.
RAM matrix
  Responsible.
  Accountable.
  Consulted.
  Informed.

## Slide 17: Risk Roles and Responsibilities
Roles that should be considered or identified:
    Project manager
    Project Sponsor
    Risk Champion
    Risk owners
    Action Owners
    Project team members